SYLVIA’S DREAM

# International Website Redesign
Design, Content & Technical Handoff

Interactive prototype review • WordPress implementation plan • Launch quality assurance

Project environment Current public site: https://sylviasdream.com/ Staging/rebuild URL: https://topnotchmall.co.ke/sylviasdream/ Source repository: https://github.com/moselanto/sylviasdream.com Scope note: this handoff is based on the attached HTML prototype and public-facing site content. The prototype is not a production e-commerce or donation system. Live services must be connected and tested separately.

# 1. Executive summary

The redesign should present Sylvia’s Dream as a confident, warm and editorial Christian author platform, with Heaven on Earth ministry clearly represented without allowing the bookshop, author story and donation journey to compete for attention.

The attached prototype already has a useful design system and broad single-page-app-style navigation. It includes Home, Books, individual book pages, About, Heaven on Earth, Give, Devotionals/Journal, Resources, Author Support, Podcasts & Videos, Speaking, Contact, Cart, Checkout, Downloads, Privacy, Terms, Refunds, and a not-found state. Its strongest elements are the warm palette, serif display typography, book discovery, mobile bottom navigation and coherent calls to action.

The next step is to treat the HTML as a connected interaction prototype, then implement production functionality inside WordPress using approved data, content and service integrations. A polished UI must never imply a real donation, purchase, message, subscription or download when no transaction has occurred.

# 2. Design direction and brand principles

| Principle | Recommendation |
| --- | --- |
| Editorial, not template-like | Use strong typography, deliberate whitespace, short text measures, real photography and consistent image crops. Avoid excessive cards, gradients and decorative effects. |
| Warm, grounded palette | Keep the cream, deep ink and muted gold direction. Use gold as an accent and primary action colour; check all text and controls for WCAG 2.2 AA contrast. |
| One primary action per section | Use clear labels such as Explore the Books, Read Sylvia’s Story, Learn About Heaven on Earth, Become a Dream Partner, Invite Sylvia to Speak. |
| Authenticity before ornament | Prioritise Sylvia’s approved portrait, genuine book covers, verified ministry photographs and real media embeds over generic stock imagery or invented cover art. |
| Respectful ministry storytelling | Use accurate, dignified imagery and approved language. Avoid unsupported beneficiary counts, impact statistics, financial percentages or promises. |
| Mobile-first clarity | Keep the mobile dock to five understandable destinations, maintain safe-area spacing and ensure it never covers form controls or footer content. |
| Performance and accessibility | Use responsive compressed images, keyboard-operable controls, visible focus, reduced-motion support, descriptive alt text and stable layouts. |

# 3. Current prototype review

## What is already working well

Consistent palette and typography: cream backgrounds, ink text, gold accents, serif headings and sans-serif body copy.

Broad page coverage and reusable page templates rather than a single landing page.

Responsive book grid with search and category filters; individual book detail pages; cart and checkout preview.

Accessible foundations such as a skip link, labelled navigation, focus-visible styling, reduced-motion handling and ARIA state on several controls.

Mobile bottom dock and menu drawer make the core routes reachable on small screens.

Search overlay, breadcrumbs, related content and next-page links support discoverability.

## Issues to resolve before approval

Several actions in the attached code are simulations: form confirmation, newsletter subscription, giving, checkout, order confirmation and downloads must not claim real completion.

Book data, prices, availability, formats, Amazon URLs, language editions and cover artwork must be reconciled with the current approved catalogue.

Some images are generic or labelled as placeholders; replace with supplied, licensed assets and write accurate alt text.

Confirm all biographical and ministry claims with Sylvia before publication; do not publish unapproved statistics, quotations, reviews or impact claims.

Legal copy is illustrative and needs review against the actual business, payment providers, email platform, privacy obligations and refund policy.

Verify all social profiles, email addresses, external purchase links, video IDs and download assets before launch.

Check mobile menu layering, keyboard focus, dropdown behaviour, screen-reader names and the fixed dock at 320px, 375px, 768px and desktop widths.

Use real page URLs in WordPress, not only hash routes. The current prototype router is for demonstration, not a replacement for crawlable production routes.

# 4. Recommended information architecture

| Primary area | Pages / child routes | Primary visitor outcome |
| --- | --- | --- |
| Home | Home | Understand the mission and choose a clear next step. |
| Books | All Books; book detail pages; format/edition details | Discover, compare and purchase a confirmed edition. |
| About Sylvia | Sylvia’s Story; Speaking; Author Support | Build trust, understand Sylvia’s calling and enquire. |
| Ministry | Heaven on Earth; Give / Dream Partners; ministry resources | Understand the work and support it transparently. |
| Devotionals & Media | Journal index; article detail; Podcasts & Videos; free resources | Read, watch or download approved resources. |
| Contact | Contact form; speaking enquiry topic | Send a real message through the approved form handler. |
| Reader services | Cart; Checkout; Order Confirmation; My Downloads; Refunds & Downloads | Complete purchase and retrieve purchased files securely. |
| Legal | Privacy Policy; Terms of Sale; Refunds & Downloads | Understand data use, purchase terms and support routes. |

Navigation recommendation: keep the desktop menu short, with Books, About Sylvia, Ministry, Devotionals & Media and Contact. Keep Give as the visually distinct header CTA. On mobile, use Home, Books, Ministry, Give and More; the More control should open the same accessible navigation drawer.

# 5. Visual system

| Token | Recommended direction | Implementation notes |
| --- | --- | --- |
| Primary ink | #231B14 | Body text and dark footer; avoid low-contrast muted text. |
| Gold action | #775014 | Primary buttons and links on light surfaces; test contrast before finalising. |
| Gold accent | #C18B2D | Decorative highlights and icons; do not use for small text on white unless contrast passes. |
| Cream | #FCFAF5 | Main canvas; use white surfaces sparingly for hierarchy. |
| Cream tint | #F4EDDF | Alternating section backgrounds and subtle filter surfaces. |
| Display type | Cormorant Garamond or comparable serif | Use for headings, pull quotes and editorial emphasis; avoid long body paragraphs. |
| Body type | Source Sans 3 or comparable sans-serif | Use for navigation, body text, buttons and form labels. |
| Content width | Approx. 1,200–1,240px max | Use narrower reading width for articles (about 680–760px). |
| Spacing | Consistent 8px-based scale | Use section spacing intentionally; reduce it on small screens. |
| Motion | Short, restrained transitions | Respect prefers-reduced-motion and never hide essential content until animation. |

# 6. Page-by-page acceptance requirements

| Page | Must work in prototype | Production requirement |
| --- | --- | --- |
| Home | Primary CTAs, book cards, article cards, ministry link and newsletter section navigate correctly. | Approved portrait and copy; analytics events; crawlable links; optimised imagery. |
| Books index | Search, category filters, language query parameters and book cards work together. | Real catalogue source, correct prices/editions, canonical URLs and structured product data where eligible. |
| Book detail | Related titles, format selector, cart actions and purchase CTAs are usable. | Approved cover, description, price, retailer URL, checkout handling and file entitlements. |
| About Sylvia | Story and related links work. | Sylvia-approved biography, portrait, dates and quotations. |
| Heaven on Earth | Ministry and Give links work; content is readable on mobile. | Verified legal status and wording, approved imagery, current programme descriptions and transparent donation disclosures. |
| Give | Amount and monthly/one-time choices update the CTA. | Secure provider checkout; verified recipient; currency, receipts, recurring cancellation and tested webhooks. |
| Journal / article | Index cards and article routes work. | Approved posts, author/date metadata, canonical URLs and Article schema when appropriate. |
| Free resources | Resource links and forms show clear states. | Distribution rights, email consent, anti-spam and secure delivery. |
| Media | Media page and relevant links work. | Correct video/podcast embeds, captions and transcripts where available. |
| Speaking / Author Support | Contact CTAs preselect relevant enquiry topic. | Real form routing, consent, anti-spam, email delivery and accessible error/success states. |
| Contact | Required-field and email validation; topic choice. | WordPress form handler, server-side validation, spam protection, privacy notice and confirmed destination inbox. |
| Cart / Checkout | Quantity controls and totals update; empty-cart state works. | Approved payment flow, order persistence, idempotent webhook handling, refund terms and tested receipts. |
| Downloads | Email input and UI states work without pretending to retrieve data. | Order lookup with privacy-preserving responses and time-limited, order-bound download URLs. |
| Legal pages | Routes and navigation work. | Legal review and accurate provider details; do not publish sample policy text unchanged. |

# 7. Functionality and integration matrix

| Feature | Prototype status | Required implementation |
| --- | --- | --- |
| Internal navigation and responsive rendering | Front-end demonstration | Convert each route to a real WordPress page/template or approved routing structure. |
| Search and book filters | Local data only | Connect to WordPress/WooCommerce catalogue or approved structured content. |
| Cart | Browser-side demonstration | Use WooCommerce or approved commerce system; persist and validate cart server-side. |
| Checkout / payment | Not connected | Use existing approved payment setup; do not replace or alter Stripe/payment configuration without explicit approval. |
| Donations / recurring giving | Not connected | Connect approved donation flow; confirm legal recipient, amount, cadence, receipts and cancellation process. |
| Contact form | Simulated success state | Connect approved WordPress form plugin and verify message delivery. |
| Newsletter | Simulated subscription | Connect approved email platform, consent and unsubscribe. |
| Digital downloads | No real file delivery | Use protected files and order-authorised, expiring links; test expiry and access denial. |
| Videos and external retailer links | Placeholder actions in places | Replace with Sylvia-confirmed URLs and test on desktop/mobile. |
| SEO / schema | Prototype metadata only | Page-specific titles/descriptions, canonicals, XML sitemap, robots directives, Open Graph and validated structured data. |

# 8. WordPress implementation plan

Back up the staging site and database. Keep the public site untouched until Sylvia signs off and a rollback plan is approved.

Inventory the current WordPress theme, active plugins, WooCommerce/payment settings, catalogue, existing URLs, redirects and current form/email setup.

Build a child theme or site-specific plugin where appropriate. Avoid editing parent theme files and avoid adding unnecessary plugins for features already covered by the stack.

Create reusable templates for Home, Book Archive, Book Detail, About, Ministry, Journal Archive, Article, Media, Contact, Give, Reader Services and Legal.

Move book details, article entries, image metadata and CTA URLs into maintainable WordPress content fields instead of hard-coding them in a single HTML file.

Preserve existing checkout/subscription/payment configuration unless a separately approved migration plan explicitly requires changes.

Connect each form and service in staging; test success, validation, failure, duplicate submission, spam and mobile states.

Set SEO titles, meta descriptions, canonicals, breadcrumbs, Open Graph, image alt text, XML sitemap, redirects and appropriate schema. Never add unsupported reviews, ratings, prices or impact figures.

Run accessibility, performance, browser, security, checkout and download QA. Fix critical issues before content freeze.

Obtain written approval for content, photos, book catalogue, legal text, payment flow and donation wording; then schedule launch and post-launch monitoring.

# 9. SEO, accessibility and performance

## SEO and answer-engine readiness

Give each indexable page a unique title and useful meta description; use one clear H1 and a logical heading hierarchy.

Create descriptive, human-readable WordPress URLs and redirect changed live URLs with permanent 301 redirects.

Add canonical URLs, XML sitemap, robots directives and Open Graph/social preview metadata.

Use structured data only where content qualifies: Person/Organization as appropriate, Book/Product only for real catalogue items and verified offers, Article for editorial posts, BreadcrumbList for navigation. Validate it in structured-data testing tools.

Build helpful topic pages around verified content: Christian books about fear and anxiety, faith and trust, Christian memoir/missionary testimony, devotionals, speaking and Heaven on Earth ministry. Avoid keyword stuffing or guaranteed-ranking claims.

Make ministry pages transparent and specific; ensure charity-registration statements, financial figures and donation promises are verified and dated.

Use descriptive image filenames and alt text based on the actual image and context; decorative images should have empty alt text.

## Accessibility baseline

Target WCAG 2.2 AA: sufficient contrast, visible keyboard focus, logical focus order, keyboard-accessible dropdowns, labelled form controls and useful error messages.

Use semantic landmarks and headings; ensure the mobile dock does not obscure content or keyboard focus.

Use accessible names for icon-only controls and expose expanded/current states accurately.

Respect reduced-motion preferences, avoid autoplay with sound, provide captions/transcripts for media where available and ensure zoom works.

Test with keyboard only, NVDA or VoiceOver, browser zoom at 200%, and narrow viewport widths.

## Performance baseline

Serve responsive AVIF/WebP images where practical, set width/height, lazy-load below-the-fold media and preload only the true hero image if confirmed as the LCP asset.

Limit third-party fonts and scripts; use font-display: swap and consider local font hosting if permitted.

Target Core Web Vitals at the 75th percentile: LCP ≤ 2.5s, INP ≤ 200ms and CLS ≤ 0.1. Validate on real mobile networks rather than relying only on lab scores.

Remove unused CSS/JS and avoid unnecessary animation libraries; keep interaction scripts resilient when optional third-party services fail.

# 10. Content approval register

| Content / asset | Approval required | Owner/status |
| --- | --- | --- |
| Sylvia portrait and biography | Confirm preferred portrait, name/title, life details and dates. | Sylvia — pending confirmation |
| Book catalogue | Confirm each title, subtitle, format, edition, price, language, cover and availability. | Sylvia / site owner — reconcile against live catalogue |
| Retailer links | Confirm exact retailer listing for each edition and region. | Site owner — pending |
| Heaven on Earth description | Confirm organisation name, legal status, programmes, geography, figures and donation-use statements. | Ministry owner — pending |
| Testimonials/reviews | Use only authentic, permissioned and correctly attributed statements. | Site owner — verify or omit |
| Photos and videos | Confirm consent, ownership/licensing, context and alt text. | Site owner — pending |
| Free downloads | Confirm distribution rights, current file and email follow-up wording. | Sylvia — pending |
| Social profiles | Confirm official URLs and public contact details. | Sylvia — pending |
| Privacy, terms and refunds | Review against real provider settings and legal obligations. | Site owner/legal reviewer — pending |
| Email and form routing | Confirm destination inbox, newsletter provider, sender domain and reply-to. | Site owner — pending |

# 11. Launch QA checklist

☐ Staging backup created and restore path documented.

☐ Every header, footer, card, CTA, breadcrumb, dropdown and mobile-dock link tested.

☐ All book prices, formats, covers, availability and retailer links verified against approved source.

☐ Forms tested with valid, invalid, missing and spam-like submissions; delivery confirmed in the correct inbox.

☐ Newsletter consent and unsubscribe flow verified; no false subscription success message.

☐ Donation amounts, recurring cadence, currency, recipient, receipts and cancellation instructions tested in payment-provider test mode.

☐ Checkout totals, order creation, duplicate webhook handling, payment failures and confirmation emails tested.

☐ Downloads tested for authorised access, link expiry, repeated access, unauthorised access and lost-link recovery.

☐ All media embeds, captions, transcripts and external links tested.

☐ Page titles, descriptions, canonicals, sitemap, robots, redirects and schema validated.

☐ Accessibility smoke test completed: keyboard, focus, labels, contrast, 200% zoom and reduced motion.

☐ Responsive QA completed at 320px, 375px, 768px, 1024px and 1440px or equivalent real devices.

☐ Performance test completed on representative mobile and desktop profiles; no critical console errors or layout shifts.

☐ Legal pages, privacy consent, cookie/analytics configuration and data-retention rules reviewed.

☐ Sylvia approves copy, images, ministry statements, product catalogue and final desktop/mobile design in writing.

☐ Launch window, rollback plan, backups and post-launch monitoring owner confirmed.

# 12. Open decisions that block production readiness

Which WordPress commerce and payment configuration is currently approved and must remain unchanged?

Which donation platform is the source of truth for one-off and recurring gifts?

Which newsletter provider and consent workflow should be used?

Which book catalogue, price list, digital files and retailer URLs are final?

Which portrait, ministry photographs, media embeds and testimonials have publication permission?

Which exact charity/legal details and impact statements are approved for public display?

Which form inboxes and support owner should receive contact, speaking, author-support and download-help enquiries?

Which existing live URLs must be preserved or redirected during launch?

# 13. Deliverables and how to use them

SylviasDream_Ready_Prototype.html — self-contained interactive HTML preview with embedded imagery. Open it in a modern browser; no local assets folder is required.

SylviasDream_International_Redesign_Handoff.docx — design direction, route inventory, page acceptance criteria, integration matrix, WordPress plan, SEO/accessibility/performance guidance, content approval register and launch checklist.

README.md and LAUNCH_QA_CHECKLIST.md — quick-start instructions and concise production checklist included in the package ZIP.

Important: The HTML is ready for design review and front-end interaction testing. It is not ready to take live payments, accept real form submissions, subscribe visitors, or deliver purchased files until the relevant services are connected and end-to-end tested.